# Project Charter – Unified OTT Aggregation Platform

## 1. Project Purpose / Business Case

The purpose of this project is to develop a Unified OTT Aggregation Platform that enables users to access and manage subscriptions to multiple OTT services through a single application interface. The platform will integrate more than 30 OTT partner applications such as Amazon Prime Video, Disney+ Hotstar and other regional and global OTT platforms.

This initiative will simplify the viewing experience by offering a single platform for content discovery, subscription management, and streaming access, eliminating the need for users to manage multiple applications separately.

The platform will also support vendor partnerships with OTT providers enabling bundled subscriptions, unified billing, and increased reach for partner platforms.

## 2. Project Objectives

• Develop an OTT aggregator platform integrating 30+ OTT applications

• Provide single platform access to multiple OTT services

• Enable centralized subscription management and billing

• Provide cross-platform content discovery and search

• Establish vendor partnerships and integration frameworks

• Deliver seamless user experience across mobile, web, and smart TV devices

## 3. Project Scope

In Scope

• OTT Aggregator platform development (Mobile, Web, Smart TV)

• Integration with 30+ OTT vendors

• Vendor onboarding and technical integration

• Unified authentication and user management

• Subscription and billing integration

• Content discovery and recommendation features

• Analytics and engagement tracking

Out of Scope

• Production or ownership of OTT content

• Management of partner OTT infrastructure

• Marketing campaigns for partner OTT services

## 4. Key Deliverables

• OTT Aggregator Application (Mobile, Web, Smart TV)

• Vendor onboarding framework

• OTT partner integration APIs

• Unified subscription and billing platform

• Cross-platform content discovery engine

• Analytics dashboard

• Production-ready deployment

## 5. Vendor Engagement & Liaison Strategy

This project requires collaboration with more than 30 OTT vendors to establish technical and commercial integrations.

Vendor Engagement Activities

• Initiating partnerships with OTT providers

• Defining technical integration requirements and APIs

• Establishing commercial and subscription models

• Coordinating metadata and discovery integration

• Conducting integration testing and validation with vendor platforms

## 6. Key Stakeholders

• Project Sponsor – Strategic oversight and funding approval

• Product Head – Product vision and roadmap

• Project Manager – Project planning and delivery execution

• Vendor Partnership Team – OTT vendor liaison and agreements

• Engineering Team – Platform development and integrations

• QA Team – Testing and validation

• DevOps Team – Infrastructure and deployment

• OTT Vendors – Content and platform integrations

## 7. High Level Timeline

Project Kickoff – Month 1

Requirements & Vendor Identification – Month 1–2

Architecture & Platform Design – Month 2

Vendor Integration Development – Month 3–6

Platform Development – Month 3–6

Integration Testing – Month 6–7

User Acceptance Testing – Month 7

Platform Launch – Month 8

## 8. Key Risks

• Vendor integration delays – Early engagement and documentation

• API compatibility issues – Standardized integration framework

• Billing complexities – Robust entitlement management

• Performance challenges – Scalable cloud infrastructure

## 9. Success Criteria

• Successful onboarding of 30+ OTT partners

• Seamless user access through a single platform

• Improved user engagement and subscription management

• Scalable platform ready for future OTT integrations